# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 21 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66141 |
| Project Name | IntelliSQL: Intelligent SQL Querying with LLMs Using Gemini Pro |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Database Engineering | USN-1 | As a data engineer, I can create the data.db file and define the STUDENTS table schema. | 2 | High | Chandu, Hima, Sahasra, Sonu |
| Sprint-1 | Database Engineering | USN-2 | As a data engineer, I can seed the database with initial records like student names, marks, and companies. | 1 | High | Chandu, Hima, Sahasra, Sonu |
| Sprint-1 | Environment Setup | USN-3 | As a developer, I can configure the .env file to securely load the Google API key into the system. | 2 | Medium | Chandu, Hima, Sahasra, Sonu |
| Sprint-1 | Interface Design | USN-4 | As a frontend dev, I can create the Streamlit UI layout with a professional dark theme and sidebar navigation. | 3 | Medium | Chandu, Hima, Sahasra, Sonu |
| Sprint-2 | AI Integration | USN-5 | As a developer, I can integrate the Gemini 1.5 Flash model to convert English questions into SQL. | 5 | High | Chandu, Hima, Sahasra, Sonu |
| Sprint-2 | Query Processing | USN-6 | As a developer, I can implement Regex logic to clean the AI response and extract raw SQL code. | 3 | High | Chandu, Hima, Sahasra, Sonu |
| Sprint-2 | System Testing | USN-7 | As a QA engineer, I can test the app with various natural language inputs to verify query accuracy. | 3 | Medium | Chandu, Hima, Sahasra, Sonu |
| Sprint-2 | Deployment | USN-8 | As a backend dev, I can integrate the read_query function to execute SQL and display results in the UI. | 5 | High | Chandu, Hima, Sahasra, Sonu |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | Feb 12, 2026 | Feb 17, 2026 | 8 | Feb 17, 2026 |
| Sprint-2 | 6 | 5 Days | Feb 18, 2026 | Feb 22, 2026 | 16 | Feb 22, 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per

iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-chart